# TOWN OF WINDHAM

# WATER DISTRICT MEETING						AUGUST 23, 2018

371 State Route 296, Hensonville, NY

Present: Pres/Treas: Robert J. Pelham

Commissioners: Wayne Van Valin, Donald Murray, Ian Peters & Stephen Walker

Secretary: Bonnie Poehmel

Also Present: Chief of Police Tor Tryland, John Brust Delaware Engineering, Town Attorney Larry Gardner and Mike Ryan Mountain Eagle

Absent: Water Superintendent Kyle Schwarz

The President called the meeting to order at 8:10 p.m.

THE MINUTES OF THE JULY 26, 2018 WATER DISTRICT MEETING were approved as typed on a motion by Commissioner Murray, 2nd by Commissioner Walker, with all in favor.

1.DELAWARE ENGINEERING: John Brust was present.  John handed to the Board the budget for the Water Project. The total line at the bottom we are under budget by $25,000.00.  There is about a quarter of a million dollars of work left. The water line is fully pressurized and fully disinfected.  The only work remaining is 30 services and 200 feet of water pipe.  Mr. Richard Jordan has signed his easement, tax map #96.14-3-2 and #96.14-3-3.  The restoration work looks good if there are any issues to let John know.  The next step that remains is still the scope of the work on State Route 23 where we start where we stop.  Maybe it could go out to bid this winter for good pricing.  He has spoke to Kevin Young and was waiting for his answer.

2.WATER SUPERINTENDENT REPORT: Water Superintendent Kyle Schwarz was not present.

3.WATER DISTRICT RESOLUTION #15 OF 2018: the following resolution regarding the Water District Fund for the year 2017 to authorize the President/Treasurer to use $5,467.05 from Unappropriated Fund Balance to balance the accounts in the Water District as per Water District Resolution #16 of 2018.  A motion to approve was made by Commissioner Murray, 2nd by Commissioner Peters, with all in favor. WATER DISTRICT RESOLUTION #16 OF 2018: the following resolution was proposed to transfer funds to balance the Water District Accounts.  A motion to approve was made by Commissioner Murray, 2nd by Commissioner Peters, with all in favor.

4.REQUEST FOR TOWN WATER OUTSIDE WATER DISTRICT: Richard Eckna, 30 Split Rock Road, Hensonville (at this time he has a shed no house) he is looking for residential service, SBL #96.00-1-24.1.  The Commissioners would like to look into the law first to see if the law supports the request. Motion to approve was made by Commissioner Peters, 2nd by Commissioner Murray, with all in favor.

5.APPLICATION FOR TOWN WATER INSIDE WATER DISTRICT: Windham Alpine Garden Village, 57-61 State Route 296, Windham, SBL #79.00-4-79. A motion to approve with two (2) meters for each building was made by Commissioner Van Valin, 2nd by Commissioner Walker, with all in favor.  The property will need a meter with an outside reader as this is required on all accounts.

WATER DISTRICT WARRANT #8 contained vouchers #126-151, totaling $11,157.44 was audited and approved for payment on a motion by Commissioner Murray, 2nd by Commissioner        Peters, with all in favor.

WATER DISTRICT MEETING (CON’T)				AUGUST 23, 2018

EFC-PHASE 2 WATER PROJECT WARRANT #16 contained vouchers #52-53, totaling $194,046.15 was audited and approved for payment on a motion by Commissioner Peters, 2nd by Commissioner Murray, with all in favor.

WATER DISTRICT PAYROLL WARRANT #15-P (printed 08/03/18) contained 2 claims, totaling $439.85 was audited and approved for payment on a motion by Commissioner Peters, 2nd by Commissioner Murray, with all in favor.

WATER DISTRICT PAYROLL WARRANT #16-P (printed 08/17/18) contained 2 claims, totaling $346.10 was audited and approved for payment on a motion by Commissioner Murray, 2nd by Commissioner Peters, with all in favor.

The meeting adjourned at 8:24 p.m. on a motion by Commissioner Murray, 2nd by Commissioner       Peters, with all in favor.

____________________	____________________	____________________

PRES /TREAS		COMMISSIONER		COMMISSIONER

____________________	____________________	____________________

COMMISSIONER		COMMISSIONER		SECRETARY

* * * * * * * * * * * * * * * * * * * * * * * * * * * * * *