# TOWN OF WINDHAM

# WATER DISTRICT MEETING					DECEMBER 27, 2018

371 State Route 296, Hensonville, NY

Present: Pres/Treas: Robert J. Pelham

Commissioners: Wayne Van Valin, Donald Murray & Stephen Walker

Secretary: Bonnie Poehmel

Also Present: Highway Superintendent Gary Thorington, Police Chief Tor Tryland, Water Superintendent Kyle Schwarz, Delaware Engineering John Brust, Gail Nicholsen, Janine Soule & Mike Ryan Mountain Eagle

Absent: Councilman Ian Peters & Town Attorney Larry Gardner

The President called the meeting to order at 7:36 p.m.

# WATER DISTRICT MEETING (CON’T)			DECEMBER 27, 2018

THE MINUTES OF THE  NOVEMBER 20, 2018 WATER DISTRICT MEETING were approved as typed on a motion by Commissioner Murray, 2nd by Commissioner Walker, with 4 in favor, one absent.

1.DELAWARE ENGINEERING: John Brust was present.  John sent ahead of the meeting an outline of what he would like to discuss at the meeting. He spoke on the following last phase of the water line:

        Update SEQR for last phase of water line (State Rt. 23 from State Rt. 296 to Mitchell Hollow Rd.)

     Coordinated review and Negative Declaration.

     Revise Engineering report to include final phase of work

     Obtain DOT approvals for use of State Rt. 296 Bridge

     Revise DWSRF application for total project including USDA re-finance.

     Address DOH/EFC missing items for loan closing.

     Authorize increase in debt authorization (Bond Attorney)

     Complete Long-Term (30 year) loan closing with EFC

At the next water meeting he will have details on everything, specific dates with a schedule.  John was told by George Zimmer there is to be paving on State Route 296 on the shoulders tomorrow; that were destroyed on Christmas Eve.  George is to be there to make sure it is done properly. Kyle Schwarz was there for the multiple breaks on State Route 296 on Christmas Eve.  Supervisor Pelham stated “that there is going to be a sizable bill from Dan’s Septic Service, can that just go right to Evergreen?”  John thinks that is fine, as it is a project expense. They nicked the sewer line of the area they were working on.  Supervisor asked if the “next phase is going out to bid?”  John stated “going forward it will be for a sizable amount of money and will have to go out for bid.”

2.WATER SUPERINTENDENT REPORT: Water Superintendent Kyle Schwarz was present.  The vault is in per Danny at Evergreen, after New Year’s they are going to schedule delivery for that.  Evergreen did fire markers, still waiting on as-built.  Kyle has read water meters.  A lot of water meters have been picked up by the people but they just don’t have them installed.  Just over a hundred (100) water meters are not installed. The Supervisor would like to send a letter out that the water meters need to be installed or the Town of Windham is going to charge them for the water meter. A motion to approve the letter and the Supervisor to sign was made by Commissioner Van Valin, 2nd by Commissioner Murray, with 4 in favor, one absent.  In the last month, three different contractors have dug without calling in a dig safety. One caused damage on Main Street, Windham; the other two did not cause any damages but could have. The one on Indian Heights Road was miscommunications; the one on Main Street ripped the copper line out, we had to shut down 20 places; and then one in Hensonville County Route 40, they just started digging the waterline. If no dig safety is called in Kyle has the authority from the Board to shut down the digging.

3.WATER DISTRICT RESOLUTION #25 OF 2018: to authorize the President/Treasurer to use $20,000.00 from Unappropriated Fund Balance to balance the accounts in the Water District as per Water District Resolution #26 of 2018. A motion to adopt this resolution was made by Commissioner Murray, 2nd by Commissioner Walker, with 4 in favor, one absent. WATER DISTRICT RESOLUTION #26 OF 2018: the following resolution was proposed to transfer funds to balance the Water District Accounts. A motion to approve was made by Commissioner Murray, 2nd by Commissioner Van Valin, with 4 in favor, one absent.

Supervisor Pelham made a motion at 7:45pm to suspend the water district meeting to move into the public hearing a motion was made by Commissioner Van Valin, 2nd by Commissioner Murray, with 4 in favor, one absent.

7:45 PM-PUBLIC HEARING: Supervisor Pelham read the notice aloud: Notice is Hereby Given that a public hearing will be held before the Town Board of the Town of Windham at the

# WATER DISTRICT MEETING (CON’T)			DECEMBER 27, 2018

Town Hall, located at 371 NY-296, Hensonville, NY, on the 27th day of December, 2018 at 7:45 pm for the purpose of conducting a hearing upon a proposal to amend Local Law No. 3 of 2007,

“Windham Water District # 1 Rules & Regulations Local Law of The Town of Windham,” as hereinafter described at which time and place said Town Board will consider such proposed amendments and hear all persons interested in the subject thereof concerning the same. The purpose of the hearing is to solicit public input on a proposed Resolution to amend Local Law No. 3 of 2007, to add a new Section 23 – Relating to Parcels Outside of the Water District. The new Section would regulate connections for outside users and allocations of water system capacity. The amendment would also require outside users to enter into Water Connection Agreements with the Town and impose other obligations on users who want to connect to the Town’s water system. A copy of the proposed Local Law is on file with the Town Clerk. By order of the Town Board.  The Supervisor asked if there were any comments from the public.

No comment was made at this time.  A motion to close the public hearing at 7:50 pm and return back to the Water Meeting was made by Commissioner Murray, 2nd by Commissioner Van Valin, with 4 in favor, one absent.

4.PROPOSED DRAFT WATER DISTRICT LOCAL LAW #3 OF 2018 (Amend Local Law #3 of 2007)   to add a new Section 23 – Relating to Parcels Outside of the Water District. The new Section would regulate connections for outside users and allocations of water system capacity. The amendment would also require outside users to enter into Water Connection Agreements with the Town and impose other obligations on users who want to connect to the Town’s water system.  A motion to adopt the new Water District Local Law #3 of 2018 (Amend Local Law #3 of 2007) was made by Commissioner Walker, 2nd by Commissioner Van Valin, with 4 in favor, one absent.

5.WATER DISTRICT RESOLUTION #24 OF 2018: this resolution is to amend Local Law #3. A motion to adopt this resolution was made by Commissioner Murray, 2nd by Commissioner Van Valin, with 4 in favor, one absent.

WATER DISTRICT WARRANT #12 contained vouchers #189-219, totaling $18,697.57       was audited and approved for payment on a motion by Commissioner Murray, 2nd by Commissioner Van Valin, with 4 in favor, one absent.

EFC-PHASE 2 WATER PROJECT WARRANT #19 contained vouchers #58-59, totaling $27,643.82 was audited and approved for payment on a motion by Commissioner Murray, 2nd by Commissioner Van Valin, with 4 in favor, one absent.

EFC-PHASE 2 WATER PROJECT WARRANT #20 contained vouchers #60-62, totaling $32,691.13 was audited and approved for payment on a motion by Commissioner Murray, 2nd by Commissioner Walker, with 4 in favor, one absent.

WATER DISTRICT PAYROLL WARRANT #23-P (printed 11/23/18) contained 1 claim; totaling $62.70 was audited and approved for payment on a motion by Commissioner Murray, 2nd by Commissioner Walker, with 4 in favor, one absent.

WATER DISTRICT PAYROLL WARRANT #24-P (printed 12/07/18) contained 1 claim; totaling $62.70 was audited and approved for payment on a motion by Commissioner Murray, 2nd by Commissioner Walker, with 4 in favor, one absent.

WATER DISTRICT PAYROLL WARRANT #25-P (printed 12/21/18) contained 1 claim; totaling $62.70 was audited and approved for payment on a motion by Commissioner Murray, 2nd by Commissioner Walker, with 4 in favor, one absent.

# WATER DISTRICT MEETING (CON’T)			DECEMBER 27, 2018

The meeting adjourned at 7:54 p.m. on a motion by Commissioner Murray, 2nd by Commissioner Walker, with 4 in favor, one absent.

____________________	____________________	____________________

PRES /TREAS		COMMISSIONER		COMMISSIONER

____________________	____________________	____________________

COMMISSIONER		COMMISSIONER		SECRETARY

* * * * * * * * * * * * * * * * * * * * * * * * * * * * * *