# TOWN OF WINDHAM

# WATER DISTRICT MEETING						JUNE 28, 2018

371 State Route 296, Hensonville, NY

Present: Pres/Treas: Robert J. Pelham

Commissioners: Wayne Van Valin, Donald Murray, Ian Peters & Stephen Walker

Secretary: Bonnie Poehmel

Also Present: John Brust Delaware Engineering, Town Attorney Larry Gardner, Tor Tryland, Gail Nicholsen & Tommy, Claire Davis, Denise Meehan, Jeri Miltenberger & Mike Ryan Mountain Eagle.

Absent: Water Superintendent Kyle Schwarz

The President called the meeting to order at 8:05 p.m.

THE MINUTES OF THE MAY 24, 2018 WATER DISTRICT MEETING were approved as typed on a motion by Commissioner Murray, 2nd by Commissioner Peters, with all in favor.

1.DELAWARE ENGINEERING: John Brust was present.  Water project on State Route 296 you will note the drilling machine they are ready to pull another 550 feet of pipe coming this way to the entrance of the health care building. There is about 708 feet left to pull from there to this light. Right now there is a leak on South Street near Jimmy O’Connor’s place a 512 foot section of pipe. The pothole by the clubhouse will be filled tomorrow and there was a sidewalk trip hazard at 411 as been fixed. The services are lagging due to a piece of equipment that has broke that Evergreen has. There was a discussion this evening with Windham Mountain about a potential easement and bulk rate, John believes progress was made and it was a good meeting. We need to get back to them with some facts and then will sit down for another meeting.  Hensonville Water Improvement Project Process & Projected Work Schedule from Evergreen Mountain Contracting for June 21, 2018 was presented to the Board for their review.

2.WATER SUPERINTENDENT REPORT: Water Superintendent Kyle Schwarz was not present.

3.WATER DISTRICT RESOLUTION #9 OF 2018: to increase the Metered Water District Billing for January-June 2018 in the amount of $488.11 due to the following adjustment. A motion to approve was made by Commissioner Peters, 2nd by Commissioner Murray, with all in favor.  	WATER DISTRICT RESOLUTION #10 OF 2018: to accept the Metered Water Billing for July 2018 in the amount of $47,876.38 and to accept the Unmetered Water Billing for July-December 2018 in the amount of $47,352.58 for a total of $95,228.96.  A motion to approve was made by Commissioner Van Valin, 2nd by Commissioner Murray, with all in favor. WATER DISTRICT RESOLUTION #11 OF 2018: the following resolution was proposed to transfer funds to balance the Water District Account.  A motion to approve was made by Commissioner Murray, 2nd by Commissioner Peters, with all in favor. WATER DISTRICT RESOLUTION #12 OF 2018: the 2018 Unmetered & Metered water billing reflected the rate increases which was authorized due to certain proposed Water District improvements.  Collected to date for Unmetered is $432.62 and Metered is $488.11 in the amount of $920.79 of which to authorize the Supervisor to take one half of the total amount collected thus far $460.40 and transfer to the Water Improvement Account to be used for improvements in the Water District.  A motion to approve was made by Commissioner Murray, 2nd by Commissioner Peters, with all in favor.

WATER DISTRICT WARRANT #6 contained vouchers #97-114, totaling $9,813.40 was audited and approved for payment on a motion by Commissioner Murray, 2nd by Peters, with all in favor.

EFC-PHASE 2 WATER PROJECT WARRANT #14 contained vouchers #47-49, totaling $361,290.78 was audited and approved for payment on a motion by Commissioner Peters, 2nd by Commissioner Murray, with all in favor.

# WATER DISTRICT MEETING (CON’T)				JUNE 28, 2018

WATER DISTRICT PAYROLL WARRANT #12-P (printed 06/08/18) contained 1 claim, totaling $62.70 was audited and approved for payment on a motion by Commissioner Peters, 2nd by Commissioner Murray, with all in favor.

WATER DISTRICT PAYROLL WARRANT #13-P (printed 06/22/18) contained 2 claims, totaling $287.70 was audited and approved for payment on a motion by Commissioner Peters, 2nd by Commissioner Murray, with all in favor.

The meeting adjourned at 8:12 p.m. on a motion by Commissioner Murray, 2nd by Commissioner Peters, with all in favor.

____________________	____________________	____________________

PRES /TREAS		COMMISSIONER		COMMISSIONER

____________________	____________________	____________________

COMMISSIONER		COMMISSIONER		SECRETARY

* * * * * * * * * * * * * * * * * * * * * * * * * * * * * *