# TOWN OF WINDHAM

# WATER DISTRICT MEETING					AUGUST 22, 2019

371 State Route 296, Hensonville, NY

Present: Pres/Treas: Robert J. Pelham

Commissioners: Wayne Van Valin, Donald Murray, Ian Peters & Stephen Walker

Secretary: Bonnie Poehmel

Also Present: Highway Superintendent Gary Thorington, Delaware Engineering John Brust, Police Chief Tor Tryland, Water Superintendent Kyle Schwarz, Attorney Kevin Young, Gail Nicholsen, Heidi Butler, Janine Soule and Mike Ryan Mountain Eagle

Absent: Town Attorney Larry Gardner

The President called the meeting to order at 7:30 p.m.

THE MINUTES OF THE JULY 25, 2019 WATER DISTRICT MEETING were approved as typed on a motion by Commissioner Murray, 2nd by Commissioner Peters, with all in favor.

1.DELAWARE ENGINEERING: John Brust was present.  There was a meeting today on the Notice to Proceed with the contractor Hubbell, Inc.  The final water connection will start on September 3, 2019.  This final connection will be completed this year.  The Board has received a Notice to Proceed, Contract #7 with the Contractor Hubbell, Inc. for the Phase III Water Line Extension. “The Owner (Town of Windham) hereby notifies the Contractor (Hubbell, Inc.) that the Contract Times under the above Contract will commence to run on September 2, 2019.” A motion to approve and give the Supervisor permission to sign was made by Commissioner Murray, 2nd by Commissioner Peters, with all in favor.

2.WILDER PROJECT Consent to Form A Water Works Corporation & Resolution: Attorney Kevin Young was present. The Board was given a copy for their review and approval of the Petition from Fromm Realty, LLC at 21 Lakeview Road, Windham, NY. “Petitioner respectfully request that the Town of Windham consents to the incorporation of a waterworks corporation pursuant to Article 4 of the Transportation Corporation Law (“TCL”).”…“Petitioner proposes to subdivide a 15.25+/- acre parcel located at 21 Lakeview Road into fifteen (15) lots for development as fourteen (14) single-family home lots and one common lot that would  contain an existing pond.”…”DOH is in the process of granting its approval for the design plans and specifications for water main extension and connection.” A resolution has also been given to the Board for their review to pass authorizing of the formation of the WILDER Water Works Corporation. The Board would like to review the agreement/resolution and vote on this at the next town board meeting.

3.WATER SUPERINTENDENT REPORT: Water Superintendent Kyle Schwarz was present. Evergreen has finished their punch list.  Interconnection is not complete.  Kyle has 18 water meters left in stock. Commissioner Peters would like to see one more set of water bills go out before purchasing more water meters.  The Elm Ridge Club has asked if any of the plumbers are taking off old water meters, they would like one.  Commissioner Peters, water users that still have water meters that are not hooking up the meter will need to give it back or will have to purchase from the Town. The water meter is Town property they will have to use it or return it.  Windham Spa has had a leak for the past two months.  The leak was there prior to the water meter being installed.  The Town has two curb stops in the area of the property; the curb key is on their property.  The Water Board would like to give permission for a letter to be written and authorize the Supervisor to sign telling them to fix this problem immediately.  A motion to approve was made by Commissioner Peters, 2nd by Commissioner Van Valin, with all in favor.

EXECUTIVE SESSION Commissioner Peters made a motion at 7:45 p.m. to recess from the Town Board Meeting to go into Executive Session to discuss legal advice on contractual, 2nd by Commissioner Van Valin, with all in favor. Attorney Kevin Young, John Brust, Kyle Schwarz

# WATER DISTRICT MEETING (CON’T)			AUGUST 22, 2019

and Bonnie Poehmel, Town Clerk were allowed to stay.  All others in the audience were asked to leave.

RECONVENE MEETING Commissioner Peters made a motion at 8:45 p.m. to adjourn from Executive Session to reconvene to the Water District Meeting, 2nd by Commissioner Walker, with all in favor.

Pres/Treasurer Pelham made a motion to recalculate the Whisper Creek Water bill based on C/O’s given for each individual unit; and the debt service starting when the debt service law was passed on all 41 units plus the 2 houses, 2nd by Commissioner Van Valin, with 3 in favor, one opposed and one abstained.

The Board voted as follows:

In Favor 3	Opposed 1	Abstain 1

Pres/Treasurer Pelham	Aye

Commissioner Murray 	Nay

Commissioner Walker  	Aye

Commissioner Van Valin 	Aye

Commissioner Peters  	Abstain

4.WATER DISTRICT RESOLUTION #20 OF 2019: the following resolution was proposed to decrease the Metered Billing for July-December 2019 in the amount of $560.62 due to the following adjustment: Account #W319  Brie & Bordeaux Total Bill $1,426.90. Reason: Put on a new meter, 4 months were on the previous January bill -$560.62, Total due $866.28.  A motion to approve was made by Commissioner Murray, 2nd by Commissioner Peters, with all in favor. WATER DISTRICT RESOLUTION #21 OF 2019: the following resolution was proposed for the 2019 Unmetered and Metered water billing reflected the rate increases which was authorized due to certain proposed Water District improvements. The total amount collected to date on said billing for Unmetered is $45,668.22 and Metered is $37,481.52 for a total amount collected of $83,149.74. Therefore, be it resolved to authorize the Supervisor to take one half of the total amount collected thus far, for the total of $41,574.87 and transfer this amount to the Water Improvement Account to be used for improvements in the Water District.  The Water District Debt Services billing for 2019 year the total amount collected to date is $58,374.23 and transferred this amount to the Water Improvement Account to be used for improvements in the Water District. Therefore, may it be resolved to authorize the Supervisor to transfer the total sum of $99,949.10 to the Water Improvement Account as per the aforementioned.  A motion to approve was made by Commissioner Peters, 2nd by Commissioner Murray, with all in favor. WATER DISTRICT RESOLUTION #22 OF 2019: the following resolution was proposed to transfer funds to balance the Water District account. A motion made by Commissioner Murray, 2nd by Commissioner Peters, with all in favor.

WATER DISTRICT WARRANT #8 contained vouchers #119-139, totaling $9,891.58 was audited and approved for payment on a motion by Commissioner Peters, 2nd by Commissioner Murray, with all in favor.

EFC-PHASE 2 WATER PROJECT WARRANT #28 contained vouchers #76-78, totaling $215,505.47 was audited and approved for payment on a motion by Commissioner Murray, 2nd by Commissioner Peters, with all in favor.

WATER DISTRICT PAYROLL WARRANT #16-P (printed 08/02/19) contained 2 claims, totaling $928.88 was audited and approved for payment on a motion by Commissioner Peters, 2nd by Commissioner Murray, with all in favor.

# WATER DISTRICT MEETING (CON’T)			AUGUST 22, 2019

WATER DISTRICT PAYROLL WARRANT #17-P (printed 08/16/19) contained 2 claims, totaling $1,057.55 was audited and approved for payment on a motion by Commissioner Murray, 2nd by Commissioner Peters, with all in favor.

The meeting adjourned at 8:50 p.m. on a motion by Commissioner Peters, 2nd by Commissioner Murray, with all in favor.

____________________	____________________	____________________

PRES /TREAS		COMMISSIONER		COMMISSIONER

____________________	____________________	____________________

COMMISSIONER		COMMISSIONER		SECRETARY

* * * * * * * * * * * * * * * * * * * * * * * * * * * * * *